## Slide 1: machine status
CRYRING@ESR & HITRAP
CRYRING@ESR
  - electron cooler - the scheduled filling partially successful
      larger flow with a phase separator, magnet superconducting, but no level reached
      retry on July-09, if still no success schedule new meeting & new approaches
  bake out of YR09/10 finished, attempt water cooling this week
  detailed the UHV works in the Shutdown plan. Still no committment for execution.
  preparation of ECR source for C+ run end of Sep. ongoing
    ECR ion source construction
    FESA and hardware under preparation
  preparation of the CS for parallel local & ESR injection
HITRAP
  no activities
C+