## Slide 1
Machine meeting 2.7.19 - UNILAC
  LEBT QQ beam pipe:
    assembly of A-pipe: welding finished, leak testing and mounting of cooling jacket pending
    next step on-site: test with backup pipe (inserted) & unloaded magnet
  HSI RFQ:
    All sections ready for re-assembly
    Next: setup for LLRF measurements
  HSI IH 1:
    Electrical short repaired
    End plate mounted, leak tested: okay. Not yet evacuated (Superlens cannot be installed before RFQ is back in beam line)

## Slide 2
Machine meeting 2.7.19 - UNILAC
  Vacuum controls upgrade:
    LSB2: on schedule
      Equipping and connecting of new racks in progress
      connecting of contactor controllers continued
    LSB4: on schedule
      New racks in place
      Mounting of contactor controllers continued
  FoS:
    ready for UHV FAT -> next Monday together with VAC
    Cu cathode supports production proceeds well
    drift tube with quadrupole ordered