## Slide 1
Machine meeting 16.7.19 - UNILAC
  LEBT QQ beam pipe:
    A-Tube: 2nd try for mounting the cooling jacket last week
    Meeting 20. August for discussion of measurement results
  HSI RFQ:
    Setup for LLRF measurements completed
    LLRF measurements started end of last week, RFQ looks good
    Differences between some measurements not understood, so far no severe problem assumed
  Vacuum controls upgrade
    ongoing

## Slide 2
MM 23.07.2019 - PSU
Alvarez 2.0
  FoS
    Vacuum test successful (rubber sealed)
    Yesterday: FoS is taken home (Z7)
    next steps: SAT to be continued @Z7
  Visit of BMBF (17.7.)
    Mr Landvogt, “Controlling; Interne Prüfsysteme; Qualitätsmanagement”
    immediately understanding for substitution, positive feedback
ROSE 4D emittance scanner:
  SAT completed at HIT / Heidelberg
  Further steps discussed with NTG
  invitation to “contributed talk“ at IBIC 2019 (NTG, GSI)