## Slide 1: Operations - 13.08.2019
Overall shutdown
  several weeks delay because roof works & some delay due to QQ  RFQ conditioning expected to start on 06.09. still
  UNILAC vacuum upgrade is slightly delayed as well
  Critical Status of Cryring because of the Cooler-Issue
  rest is progressing well
Preparation Engineering-Run 2019
  On-call plans are prepared, will be sent to HR this week
  Beam Studies: discussion is planned on Aug. 20th. https://www.gsi.de/work/beschleunigerbetrieb/dokumente/gsi_beam_experiment_machine_development.htm