## Slide 1: machine status
CRYRING@ESR & HITRAP
CRYRING@ESR
  - electron cooler – still no success with the cryostat
    further attempts are planned for September and later, but we do not count on the ecooler for the next beamtime
  coordination with the user: Sept. beamtime still ongoing, also if the detectors & scrapers are not 100% ready
    detectors partially arrived, the users are preparing them (ATP & Jena)
    implement a local baking solution in YR09 (DEC team)
  dipole - HF delay discussion, tests ongoing
HITRAP
  possible graduate
  students in autumn
C+