## Slide 1: machine status
CRYRING@ESR & HITRAP
CRYRING@ESR
  - electron cooler – not counting on operation in September
    go to the last state: 50% level as in July 2019
    start to evaluate long-term alternatives
  user wish: beamtime still ongoing, also not 100% ready
    XUV laser delivery next week (coordination with CSTI)
    srapers vacuum tested, detector assembled (no vacuum test)
    venting this week, construction next week
  preparing a local baking solution for the 6th of September, discussing a long-term solution
HITRAP
  laser spectr. in 09.2019
  2 graduate students
  in autumn confirmed
C+