## Slide 1: machine status
CRYRING@ESR & HITRAP
CRYRING@ESR
  - electron cooler – not counting on operation in September
    go to the last semi-successful state: 50% level as in July 2019
    start to evaluate long-term alternatives
  user wish: experiment beamtime still to proceed, also if the experiment installations are not 100% ready
    venting done, preparing local baking system
    XUV laser, scrapers, detector, etc. in implementation
  - timing not available since one week is severely hindering preparations
HITRAP
  laser spectr. in 09.2019
  2 graduate students
  in autumn confirmed
C+