## Slide 1: pbar scope
Klaus Knie
BINP-GSI workshop, Nov. 2019, Novosibirsk

## Slide 2: Sections of the pbar separator
building 6c (K0321A)
building 7 (H0209A)
TCR1
PS01 (vac.)
PS01 (air)
HEBT
GSI
BINP
Scope (in a nutshell): Now: PS01 all magnets, PS, collimators, quad chambers in 6c
As option: All other vacuum components, PS01 magnets and PS in building 7
Some beam instrumentation identical to TCR1

## Slide 3: Magnets
Special radiation
hard magnets
w/o chambers
CR type magnets
Ion optics: Presentation by S.Udrea on Wednesday

## Slide 4: Magnets
rad. hard dipole
PSP 2.9.2.1.1.1 pbar dipole costbook 7: can be spent now!
PSP 2.9.2.1.1.2 rad hard. modification costbook 8: cannot be spent now!
similar for wide quads
Suggestion: Start after target until CB7 money is spent, rest as option until CB8 is approved.

## Slide 5: Magnets
now
now
option
2 rad. hard narrow quads + PS
1 rad. hard wide quad + PS
1 rad. hard steerer + PS
1 rad. hard dipole + PS
3 wide quads (CR-type) + PS + vacuum chambers
5 wide quads (CR-type) + PS + vacuum chambers
4 sextupoles (CR-type) + PS + vacuum chambers
6 steering magnets
Presentations by H. Leibrock, U. Clausen and A. Krämer on Wednesday

## Slide 6: Collimators
2 collimators on air
1 collimator in vacuum
common tables for magnets and collimators
Presentation by P. Katrik on Wednesday

## Slide 7: Beam Instrumentation
2 screens and 4 BPMs identical to TCR1 components needed for PS01
Production by BINP?