## Slide 1: 3rd BINP Workshop Novosibirsk 25. – 29.11.2019 Site Management – Documentation
H Reich-Sprenger & H Hagelskamp

## Slide 2
Documentation
Specification, Design:
  technical design drawings component
  technical properties
  tolerences
  materials
CDR, TDR, Production, FAT:
  technical drawings component
  production plan
  QC plan
  QC protocols
Transport:
  transport instructions
  pack & unpack instructions
FAIR | BINP | 
x |  | 
x |  | 
x |  | 
x |  | 
 | x | 
 | x | 
 | x | 
 | x | 
 | x | 
 | x | 

## Slide 3
Site Management – Pre-Assembly & Installation
Pre-Assembly:
  technical drawings assembly unit
  parts list
  work instructions
  QC protocols
  documentation as built
  release protocol  „ready for installation“
Installation:
  technical drawings assembly unit & accelerator section
  parts list
  work instructions
  risk assesment (safety at work)
  QC protocols
  documentation as built
FAIR | BINP | 

## Slide 4
Site Management – Pre-Assembly & Installation
Pre-Assembly:
  technical drawings assembly unit
  parts list
  work instructions
  QC protocols
  documentation as built
  release protocol  „ready for installation“
At GSI/FAIR:
standard workflow for Pre-Assembly of HEBT magnet units established
in preparation:
  SIS magnet modules, RF units, beam diagnostic units,…
  SFRS magnet modules,
  CR
Objektive 1 :
to agree scope and content of the required documentation.
to confirm contractual obligations and partner‘s responsibilities.
CR contracts
HEBT contracts

## Slide 5
Site Management – Pre-Assembly & Installation
documents essential for pre-assembly, contracted (?) FAIR /BINP:
component technical drawing
component QC protocols
component handling instructions
….documents for vacuum chamber integration ?
….
Not included in contracts between BINP and FAIR:
….
…..
…
Objektive :
to confirm contractual obligations and partner‘s responsibilities.
CR contracts

## Slide 6
Site Management – Pre-Assembly & Installation
documents essential for pre-assembly, contracted (?) FAIR /BINP:
component technical drawing
component QC protocols
component handling instructions
….documents for vacuum chamber integration ?
….
Not included in contracts between BINP and FAIR:
….
…..
…
Objektive :
to confirm contractual obligations and partner‘s responsibilities.
HEBT contracts

## Slide 7
Magnet (CID)
  yoke
    upper
    lower
  coil
    upper
    lower
  Hall-sensor
  connection box
  base frame
  alignment supports
    no 1
    no 2
    no 3
Vacuum Chamber (CID)
nc dipole unit
nc 4-pole unit
nc 4-pole unit
BI & nc steerer unit
straight vacuum unit
Magnet (CID)
  yoke
    no1
    no2
    no3
    no4
  coil
    no1
    no2
    no3
    no4
  connection box
  base frame
  alignment supports
    no 1
    no 2
    no 3
Vacuum Chamber (CID)
Vac chamber (CID)
support frame no1
support frame no2
BI Vac chamber (CID)
  Detector 1 (CID)
    part no1
    flange
    part no2
  Detector 2 (CID)
    part no1
    flange
    part no2
  Vac pump (CID)
  Vac diagnostics (CID)
  connection box
  base frame
  alignment supports
    no 1
    no 2
    no 3
Magnet (CID)
  yoke
  coil
  connection box
  base frame
  alignment supports
Vacuum Chamber (CID)
Each defined Assembly Unit:
Documentation in PLM including:
  Sub-components
  Status
  Location
  executed works and tests
Machine Installation – Definition of Assembly Units

## Slide 8
Site Management – Pre-Assembly & Installation
Installation:
  technical drawings assembly unit & accelerator section
  parts list
  work instructions
  risk assesment (safety at work)
  QC protocols
  documentation as built
Objektive 2 (Installation manual):
to agree scope and content of the required documentation.
to confirm contractual obligations and partner‘s responsibilities.
HEBT contracts
CR contracts

## Slide 9
Site Management – Pre-Assembly & Installation
documents essential for Installation, contracted (?) FAIR /BINP:
sector technical drawings
sector QC protocols
handling instructions
risk assesment
….documents for final sector testing ? ?
….
Not included in contracts between BINP and FAIR:
….
…..
…
Objektive :
to confirm contractual obligations and partner‘s responsibilities.
HEBT contracts

## Slide 10
Site Management – Pre-Assembly & Installation
documents essential for Installation, contracted (?) FAIR /BINP:
sector technical drawings
sector QC protocols
handling instructions
risk assesment
….documents for final sector testing ? ?
….
Not included in contracts between BINP and FAIR:
….
…..
…
Objektive :
to confirm contractual obligations and partner‘s responsibilities.
CR contracts

## Slide 11
Mechanical Completion (Definition)
Procurement
Pre Assembly
Installation on site
Pre-Commissioning
Mechanical Completion
Commissioning
After all mechanical works including pre-commissioning (PC) activities are completed:
  Each component installed conforms to or is fabricated and tested
  According project specifications (Performance & Safety) 
After release of the Mechanical Completion Certificate (Milestone) by the client:
  Handover to operation for commissioning
Operation

## Slide 12
Site Management – Pre-Assembly & Installation
FAT
Transport
SAT
Installation
FAT
Transport
SAT
Pre-Assembly
Installation
who ensures the completeness of documents essential for:
mechanical completion
release for commissioning

## Slide 13
Thank you very much !