## Slide 1: machine status
CRYRING@ESR
  electron cooler – not counting on operation in September, only little hope
    one test fill did not start due to a blocked filling pipe, another test starts next week
  user experiment beamtime (C+)
    shifted to November
  three vacuum sections are baking (despite the delay due to the det.)
  Control System – prepare dry run
  - Safety inspection of movable electrical devices (DGUV-3)
  - Start with the most likely ones to fail (power cords) and check them rolling
  - date for complete inspection set for mid January
HITRAP - no activity
CRYRING@ESR & HITRAP
C+
C+