## Slide 1: Status FRS
Summary engineering run
  primary beam to HFS, FRS-HTC, FRS-ESR
  Ar fragment to HFS and FRS-HTC,
  U projectile fragment to HFS
    in-flight PID
    Tagging of U fragment with DESPEC and FRS-IC analysis ongoing
  visualization of optic + refitting + beam steering
  Training/learning: every day useful, still an issue
  Not demonstrated: unambigous PID fission fragment
U projectile fragments

## Slide 2: Shutdown work 1
Ta+S1:
  Target ladder #2: is repaired
  alignment TA-area is ongoing
  cabling work for TOF upgrade ongoing
S2:
  crane rail mounted
  removed leaking detector pockets (MW21+22)
  new degrader plates – still to do
  Experiment installation S2 in air – is ongoing

## Slide 3: Shutdown work 2
S3 Alignment tpc31 - done
S4
  patch-panel, trigger cable
  sc41+42
S6
  vacuum pocket
  installation CGs
  Scraper
S8
  gate valve - ongoing
  magnet cooling water interlock - ongoing